## Agenda for Twelfth Meeting

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | | | |
| **Skyward Federal**  **COPS Platform** | | **4/9/2020**  **1:00 PM to 2:00 PM**  **Google Hangouts**  <https://meet.google.com/cuq-aewp-czt> | | |
|  | | | | |
|  | | | | |
| Type of meeting: | Progress Updates | Note Taker:  Facilitator: | Spencer Yoder  Jonathan Balliet | |
|  | | | | |
|  | | | | |
| Invitees: | Jonathan Balliet, Jeen Shaji, Daniel Mills, Caleb Boswell, Spencer Yoder, Erin Kotlyn, Danny Caudill, Margaret Heil, Jason King, Richard Kaufman | | | |
| Please read:  Meeting info: | Questions Below  https://meet.google.com/cuq-aewp-czt | | | |
| **Agenda** | | | | |
|  | | | | |
| Agenda Overview | | All | | 5 min |
| Updates | | All | | 10 min |
| Questions | | All | | 20 min |
| Action Items & Next Meeting | | All | | 5 min |
| **Additional Information** | | | | |
|  | | | | |
| Resource persons: | Dr. Jason King, Ms. Margaret Heil, Mr. Richard Kaufman, Erin Kotlyn, Danny Caudill, Ryan Carr | | | |

**Update**

* Progress
  + Daniel designed a front-end interface for Course Manager and created HTML pages for it.
  + Caleb & Jeen are working on finishing and testing the final Course Manager use cases.
    - Caleb is almost done with his use cases
  + Jonathan got both Course Manager and the Container Runtime working (with SELinux in permissive mode) on the AWS development machines. Rough installation guides have been completed for both applications.
  + Spencer (and Jonathan) created the initial security policies and a python script that labels the tables and columns of the database with SELinux.
* Issues
  + Having issues getting a Docker Container to take in a SELinux label when starting up the container. Spent a considerable amount of time debugging but making little progress on the issue.
  + Still figuring out how exactly SELinux is going to work with the Docker Containers. Spencer has come up with a few potential methods depending on which one we can get working first due to the above issue.
* Front-end demo
* OPR 4 is next week
  + Caleb will be presenting (and maybe Spencer too?)
    - Definitely Spencer too

**Questions**

* We need to schedule a final handoff meeting with Ms. Heil and Dr. King between April 27th and May 5th. According to the calendar, they are available from 8am-5pm any one of these days. Does a particular date/time work best for you all? This final handoff is planned to take one hour. We need to decide on two common times that work for everyone and then Ms. Heil will finalize the dates for all the groups.

**Next Meeting**

* Our usual time next Thursday will not work due to OPR4.
  + After senior design works
  + Monday is not a day off
  + We’re gonna meet next Tuesday 1-2pm