## Agenda for Thirteenth Meeting

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | | | |
| **Skyward Federal**  **COPS Platform** | | **4/13/2020**  **1:00 PM to 2:00 PM**  **Google Hangouts**  [meet.google.com/fpk-rjvv-omj](http://meet.google.com/fpk-rjvv-omj) | | |
|  | | | | |
|  | | | | |
| Type of meeting: | Progress Updates | Note Taker:  Facilitator: | Jonathan Balliet  TBD | |
|  | | | | |
|  | | | | |
| Invitees: | Jonathan Balliet, Jeen Shaji, Daniel Mills, Caleb Boswell, Spencer Yoder, Erin Kotlyn, Danny Caudill, Margaret Heil, Jason King, Richard Kaufman | | | |
| Please read:  Meeting info: | Questions Below  <https://meet.google.com/fpk-rjvv-omj> | | | |
| **Agenda** | | | | |
|  | | | | |
| Agenda Overview | | All | | 5 min |
| Updates | | All | | 10 min |
| Questions | | All | | 20 min |
| Action Items & Next Meeting | | All | | 5 min |
| **Additional Information** | | | | |
|  | | | | |
| Resource persons: | Dr. Jason King, Ms. Margaret Heil, Mr. Richard Kaufman, Erin Kotlyn, Danny Caudill, Ryan Carr | | | |

**Update**

* Progress
  + Spencer got our application working with SELinux !
    - We have it working with the IP labeling method
  + We are working on linking our front-end to our application running on the EC2 machines
  + Still finishing up those use cases for CourseManager
* OPR 4 is on Thursday, April 16th.
  + Caleb and Spencer will be presenting.
  + You are welcome to watch but ~~there is no designated time for our presentation (all other teams in our section will be presenting as well)~~
    - Meeting will be at 1:35 PM
  + We will post the Zoom link when it becomes available

**Questions**

* + Any tips for communicating with the EC2 machines via an HTML front-end?
    - Possible solutions:
      * Like normal (connecting to the IP/port), but where to connect since connections are done through Bastion? How to serve our web pages?
      * Using an SSH tunnel to communicate directly with the machine.
        + [One method that worked for me](https://drive.google.com/open?id=1XBm7LlmWRu5uW-PUkuSmANiWV7FY0aCSgWNnDAAvAuo)
        + **This is the way Danny did it as well**
        + Other method: Use a reverse proxy
* Final handoff - Need to find common times that works with exam schedules
  + We will discuss times that work for everyone and then report them to Skyward on their slack

**Next Meeting**

* Thursday, April 23